Scope of Services

Peer Review – Cost and Risk

Instructions for using this document (This entire instructions box is to be deleted before sending to potential suppliers): - This is the standard Scope of Services that forms part of the Invitation to Offer (ITO) for the procurement Cost and Risk Peer Review Services. - Careful consideration needs to be given to ensure the Scope of Services is tailored to suit the business case requirements. This document should be amended to reflect the known and/or anticipated requirements. - Edit all <<yellow highlighted>> sections and provide details relevant to your agency’s requirements and remove all highlighting when complete. - Delete all cyan highlighted text and references to Drafting Notes before issuing to potential Suppliers. - Consideration should also be given to providing additional information that assists potential suppliers in responding to this ITO. Generally, providing greater detail means that suppliers are less likely to reflect perceived risks in the offer, which allows greater opportunity for better value for money offers. The following principal information should be included/discussed: - Scope and deliverables (activities/tasks and anticipated tangible outputs) - Resources (indicative resources required and their commitment level) - Accountabilities (clarity over accountabilities of various parties and advisors in the business case) - Program (the forecast timeframe and milestones for deliverables) - Quality (expectations of the standard of work and the application of relevant frameworks/policies) - Risks (any specific risks that may contribute to the complexity of the business case). #### Creative Commons licence This work is made available under the Creative Commons CC0 1.0 Universal Public Domain Dedication. The person who associated a work with this deed has waived all copyright and related or neighbouring rights to the work to the fullest extent possible under law Third party material that is not licensed under a Creative Commons licence is referenced within this document. All content not licensed under a Creative Commons licence is all rights reserved. Please contact the copyright owner if you wish to use this material.

# Purpose

This Scope of Services for Cost and Risk Peer Review Services provides the detailed requirements for the <<Project Name>> Options Analysis (OA)/Detailed Business Case (DBC)>> and should be read in conjunction with other ITO documentation (provided separately) to guide the preparation of tender proposals.

# Scope of Services

## Introduction

<<Owner Agency Name>> is seeking the services of an industry certified/tertiary qualified advisor who will undertake a <<XXX>> peer review as part of the <<OA/DBC>> for the <<Project Name>>.

The <<Insert>> Peer Reviewer will work in collaboration with <<Owner Agency Name>> to develop the OA/DBC Peer Review Cost and Risk in accordance with the Business Case Development Framework (BCDF) (see Infrastructure | State Development and Infrastructure for more details) and Infrastructure Australia’s Assessment Framework (for projects that will be submitted to Infrastructure Australia).

<<Insert details of any other relevant agency frameworks for options analysis e.g. Queensland Treasury Project Assessment Framework.>>

The supplier will be required to undertake services including but not limited to the advice and tasks outlined in this scope of services and any attachments.

# Key activities and deliverables

## Peer Reviews

The Cost and Risk Peer Reviewer will work in collaboration with the <<Agency Name>> appointed Cost and Risk Advisor and Business Case Management Services team, recognising the interconnected and iterative nature of developing options analyses.

The Peer Reviewer is responsible for reviewing the cost estimate and risk analysis, including all assumptions, calculations and associated reports to:

- assess the robustness of the methodology adopted to develop technical inputs for the design and relevant business case chapters

- verify the reasonableness and accuracy of input analysis and data into design

- comment on the validity of the underlying assumptions and parameters used

- confirm if the input analysis and data is sufficient to support an investment decision.

There are four key milestones within the scope of the peer review activities:

- One – Attend an initiation workshop between the relevant advisor/s from the Design Team, Business Case Director and the Cost and Risk Peer Reviewer to agree timing of information exchange, draft reports and final reports.

- Two – Issues an initial draft report based on review of the advisors’ methodology, assumptions and constraints and the advisors’ overall approach.

- Three – Issue a draft report on the advisors’ analysis (a report template is available on engagement).

- Four – Issues a final report on the advisors’ analysis and, if required, attendance by the Cost and Risk Peer Reviewer at the <<Agency Name>> Project Steering Committee (PSC)/Executive Committee meeting to present findings of peer review for the business case.

Assessments are to be categorised in one of the following areas:

indicates that there are no issues or requirement to address further

indicates a non-material issue for which an opportunity for improvement exists

indicates a non-material issue that may require consideration or clarification

indicates a material issue for which requires action to be taken

If required, <<Owner Agency Name>>’s Business Case Director will arrange any meetings to resolve issues with the Project team/relevant advisor.

## Delivery of key activities and deliverables

Table 1 outlines the key activities and deliverables associated with the Cost and Risk Peer Review for the Project.

Table 1: Proposal development phase key activities and deliverables

| Milestone | Key activities | Deliverables |
| --- | --- | --- |
| Economic Analysis Approach and Process | - Attend an initiation workshop. - Agree with the relevant advisor for each project the: - timing of an information exchange - timing of a report on methodology and approach - timing of a submission of interim and final reports. | - Preliminary Schedule of peer review activities. |
| Initial Report | - Desktop review of each Reference Project’s methodology, assumptions and approach adopted to develop the: - Cost and Risk components of the design - design response to ground conditions identified through geotechnical investigations - determination of risk allowances - for relevant chapters and appendices to the DBC. - Documentation of any specific innovations and their potential impact for the project. - Review and provide written advice on the appropriateness of assumptions and constraints adopted in development of the Cost and Risk report and geotechnical report. | - Draft report on methodology, assumptions and overall approach. |
| Draft Report | - Detailed review of the Project’s draft report and chapters. - Review and provide written advice on the application of the methodology adopted to develop the Concept Design Cost Plan and the Concept Design P90 and P50 risk adjustments. - Review and provide written advice on the results of the geotechnical testing and comment on whether these should be tested. - Review and provide written advice on the reasonableness of the following documents (content, format and quality): - engineering content - engineering report. - Provide any recommendations to support the Business Case Director in achieving improved value and outcomes through development of the schematic design phase. | - Draft report on analysis. - Presentation of preliminary findings to the relevant advisor and <<Agency Name>>. |
| Final Report | - Detailed review of the final reports and chapters. - Additional meetings to discuss responses to preliminary findings as required. - Preparation of documents (in column 3 of this table) required for submission of the <<Agency Name>> PSC/Executive. - Attendance at <<Agency Name>> PSC/Executive meeting to present findings, if required. | - Final peer review report (concept design) - Peer review summary report. |
| Schematic Design Review (Optional stage) (at <<Agency Name>> request) | - Where the Peer Review has been completed on a concept design a further review may be required on a schematic design involving: - Detailed review of the final reports and chapters (schematic design). - Additional meetings to discuss responses to preliminary findings as required. - Preparation of documents required for submission of DBC to <<Agency Name>> PSC/Executive. | - Final peer review report (schematic) - Peer review summary report (schematic). |

# Out of Scope

(High level summary; DELETE if not required) The following work has been completed or is soon to be completed and is excluded from the scope of work for this engagement, subject to any qualifications noted in the key activities and deliverables above:

- XXXX

- XXXX

- XXXX

# Timeframes

[Drafting note: Consideration needs to be given to the high-level timeframe requirements for your business case that would assist Suppliers in understanding how to resource this role. Below are suggested milestones and you must update this list of milestones to be fit-for-purpose and aligned to your own business case program– as a minimum the “phase” end dates are required. Provide enough to help with a response but don’t be overly prescriptive. If no date is known use months, however greater clarity will help respondents.]

Table 3 outlines the key milestones currently anticipated for the development of the detailed business case.

Table 3: Business Case development timeframes

| Activity/Phase | Anticipated timeframes |
| --- | --- |
| Schedule of Peer Review activities |  |
| Draft report on methodology, assumptions and overall approach |  |
| Draft report on analysis presentation of preliminary findings |  |
| Concept Design - Peer Review Report and summary of Peer Review Report |  |
| Schematic Design - Peer Review Report and summary of Peer Review Report (delete if not required) |  |
| Schedule of Peer Review activities |  |